**Gage Peterson 7/3/2015**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Current | Start Date | | | Stop Date | | | Number of Hours | | |
| tasks | Status | proposed | modified | actual | proposed | modified | actual | proposed | modified | actual |
| 1. Preliminary research and proposal preparation | Compleated | Apr 20 | not | Apr 20 | Apr 30 | May 16 | May 16 | 8 | not | 8 |
| 2. Research | Compleated | May 1 | not | May 1 | May 15 | May 17 | May 17 | 16 | 10 | 10 |
| 3. Requirements Specification document | Working | Apr 16 | May 13 | May 13 | Jun 15 | Jun 22 |  | 31 | 33 | 32 |
| 4. Design | Started | Jun 16 | Jun 3 | Jun 13 | Jul 16 | not |  | 39 | not |  |
| 5. Writing behavior driven tests. | Not started | Jul 17 | not |  | Apr 24 | not |  | 16 | not |  |
| 6. Writing the code | Not started | Aug 1 | not |  | Sep 12 | not |  | 47 | not |  |
|  |  |  |  |  |  |  |  |  |  |  |
| **total hours** |  |  |  |  |  |  |  | **157** | **43** | **50** |
| Accomplishments | | | | | | | | | | |
| Did some basic parsing of my code file | | | | | | | | | | |
|
|
| Problems | | | | | | | | | | |
| Just too much going on. Need to carve out more time | | | | | | | | | | |
|
|
| Changes in Scope, Schedule, and Cost | | | | | | | | | | |
| None done explicitly | | | | | | | | | | |
|
|
| Confessional | | | | | | | | | | |
| Increase in actual hours since last update: 1  Total anticipated actual hours (at the end of the project): 157  Behind schedule / On schedule / Ahead of schedule: Behind | | | | | | | | | | |
|
|
| Scripture “Do not run faster or labor more than you have strength and means provided to enable you to translate; but be diligent unto the end” (D&C 10:4). | | | | | | | | | | |